## Slide 1: Department of Information Science and Engineering
www.cambridge.edu.in
SOFTWARE ENGINEERING Lab-CS353
Program-1

## Slide 2
www.cambridge.edu.in
Department of Information Science And Engineering
Experiment-1
1. Study the Agile process of software development
❖ Scrum
❖ XP
❖ Lean software development
❖ TDD
❖ Kanban

## Slide 3
www.cambridge.edu.in
Department of Information Science And Engineering
Agile Process Model
Scrum:
Scrum principles are consistent with the agile platform and are used to guide development activities within a process that incorporates the following framework activities:
Requirements,
Analysis,
Design,
Evolution, and
Delivery.

## Slide 4
www.cambridge.edu.in
Department of Information Science And Engineering
Agile Process Model
Scrum:
Within each framework activity, work tasks occur within a process pattern called a sprint.
The work conducted within a sprint is adapted to the problem and is defined and often modified in real time by the Scrum team.
The number of sprints required for each framework activity will vary depending on product complexity and size.

## Slide 5
www.cambridge.edu.in
Department of Information Science And Engineering
Agile Process Model
Scrum:
Scrum emphasizes the use of a set of software process patterns that have proven effective for projects with tight timelines, changing requirements, and business criticality.
Each of these process patterns defines a set of development actions:
Backlog
Sprints
Scrum meetings
Demos

## Slide 6
www.cambridge.edu.in
Department of Information Science And Engineering
Agile Process Model
Scrum:
Backlog:
It is a prioritized list of project requirements or features that provide business value for the customer.
Items can be added to the backlog at any time .
The product manager assesses the backlog and updates priorities as required.

## Slide 7
www.cambridge.edu.in
Department of Information Science And Engineering
Agile Process Model
Scrum:
Sprint:
It consists of work units that are required to achieve a requirement defined in the backlog that must be fit into a predefined time-box (typically 30 days).
Changes (e.g., backlog work items) are not introduced during the sprint. Hence, the sprint allows team members to work in a short-term, but stable environment.

## Slide 8
www.cambridge.edu.in
Department of Information Science And Engineering
Agile Process Model
Scrum:
Scrum Meetings:
Scrum Meetings are (typically 15 minutes) meetings held daily by the Scrum team.
Three key questions are asked and answered by all team members:
• What did you do since the last team meeting?
• What obstacles are you encountering?
• What do you plan to accomplish by the next team meeting?

## Slide 9
www.cambridge.edu.in
Department of Information Science And Engineering
Agile Process Model
Scrum:
Scrum Meetings:
A team leader, called a Scrum master, leads the meeting and assesses the responses from each person.
The Scrum meeting helps the team to uncover potential problems as early as possible.

## Slide 10
www.cambridge.edu.in
Department of Information Science And Engineering
Agile Process Model
Scrum:
Demos:
Demos deliver the software increment to the customer so that functionality that has been implemented can be demonstrated and evaluated by the customer.
It is important to note that the demo may not contain all planned functionality, but rather those functions that can be delivered within the time-box that was established.

## Slide 11
www.cambridge.edu.in
Department of Information Science And Engineering
Agile Process Model
Members of Scrum Team:
Product Owner,
Scrum Master, and
The Development Team.

## Slide 12
www.cambridge.edu.in
Department of Information Science And Engineering
Agile Process Model
Product owners:
They are the champions for their product. They are focused on understanding business, customer, and market requirements.
This role prioritizes the work to be done by the engineering team accordingly.

## Slide 13
www.cambridge.edu.in
Department of Information Science And Engineering
Agile Process Model
Effective product owners:
Builds and manages the product backlog.
Uses sprint backlog management by developing, ordering, and transparently managing the product backlog for effective planning and prioritization.
Gives the team clear guidance on which features to deliver next.
Decides when to ship the product with a predisposition toward more frequent delivery.

## Slide 14
www.cambridge.edu.in
Department of Information Science And Engineering
Agile Process Model
Product owners:
A sprint backlog is a prioritized list of tasks selected from the product backlog for completion in a sprint.
A product backlog is a prioritized list of work derived from the roadmap, guiding development teams on what to deliver next.

## Slide 15
www.cambridge.edu.in
Department of Information Science And Engineering
Agile Process Model
The Scrum master:
Scrum masters are the champions of Scrum within their teams. They coach teams, product owners, and the business on the Scrum process and look for ways to fine-tune their practice.
A key responsibility of the Scrum master is to enhance the Scrum team's effectiveness by coaching, removing impediments, and facilitating Scrum processes. This helps them improve overall team performance and delivery.

## Slide 16
www.cambridge.edu.in
Department of Information Science And Engineering
Agile Process Model
The Scrum Development Team:
The Scrum Development Team is a self-organizing, cross-functional group responsible for delivering a potentially shippable product increment at the end of each sprint.
They play a pivotal role in the success of Scrum by collaborating to meet sprint goals and ensuring high-quality deliverables.

## Slide 17
www.cambridge.edu.in
Department of Information Science And Engineering
Jira
Jira is a, AI-powered project management and issue-tracking tool developed by Atlassian.
It is widely used by software development, marketing, and HR teams to plan, track, and release projects using Agile frameworks like Scrum and Kanban.

## Slide 18
www.cambridge.edu.in
Department of Information Science And Engineering
Jira
How is JIRA used in Agile?
Step 1: Create a Project
❑ Choose Scrum or Kanban
❑ Define team members
Step 2: Create Issues
Issues can be:
❑ Story (feature request)
❑ Task (work to do)
❑ Bug (problem to fix)

## Slide 19
www.cambridge.edu.in
Department of Information Science And Engineering
Jira
How is JIRA used in Agile? (Step-by-Step)
Step 3: Sprint Planning
Select issues for the sprint
Estimate effort
Step 4: Work & Update
Developers move tasks:
To Do → In Progress → Done
Step 5: Review Progress
Use boards and charts

## Slide 20
www.cambridge.edu.in
Department of Information Science And Engineering
Creating Jira Account
Step-1: Go to the link https://www.atlassian.com/try/cloud/signup

## Slide 21
www.cambridge.edu.in
Department of Information Science And Engineering
Creating Jira Account
Step-2: Give your official college id for sign up

## Slide 22
www.cambridge.edu.in
Department of Information Science And Engineering
Creating Jira Account
Step-3: Open the mail and type the code which you have received and click verify.

## Slide 23
www.cambridge.edu.in
Department of Information Science And Engineering
Creating Jira Account
Step-4: Give full Name and Password and click Continue.

## Slide 24
www.cambridge.edu.in
Department of Information Science And Engineering
Creating Jira Account
Step-5: Give site name for the Atlassian site and click continue.

## Slide 25
www.cambridge.edu.in
Department of Information Science And Engineering
Creating Jira Account
Step-5: Login to your account and Select Scrum from the template and click continue.

## Slide 26
www.cambridge.edu.in
Department of Information Science And Engineering
Extreme Programming (XP)
❖ Focuses on engineering practices
Key Practices:
❑ Pair Programming
❑ Continuous Integration
❑ Refactoring
❑ Simple Design
❖ Emphasizes high code quality and customer involvement

## Slide 27
www.cambridge.edu.in
Department of Information Science And Engineering
Lean Software Development:
❖ Inspired by Lean Manufacturing
Core Principles:
❑ Eliminate waste
❑ Build quality in
❑ Deliver fast
❑ Respect people
❑ Optimize the whole
❖ Focuses on efficiency and value delivery

## Slide 28
www.cambridge.edu.in
Department of Information Science And Engineering
Test-Driven Development (TDD)
❖ Development is driven by tests
❖ Follows Red – Green – Refactor cycle:
❑ Write a failing test (Red)
❑ Write minimum code to pass the test (Green)
❑ Improve code quality (Refactor)
❖ Ensures reliable and maintainable code

## Slide 29
www.cambridge.edu.in
Department of Information Science And Engineering
Kanban
❖ Visual workflow management method
❖ Uses a Kanban board with columns:
❑ To Do list
❑ In Progress
❑ Testing
❑ Done
❖ Limits Work in Progress (WIP)
❖ Suitable for continuous delivery systems

## Slide 30: Thank you